Savaari B2B Portal

Blockers & Requirements

13 March 2026

# 1. Wallet API — Testing Complete

Server: https://apiext.alphasavaari.com/wallet/public

Auth: B2B login token (RS256 JWT) as Authorization: Bearer header

Agent ID tested: 983680

| Endpoint | Method | Status | Response |
| --- | --- | --- | --- |
| /create | POST | WORKING | 201 Created — wallet_id: 6, balance: 0.00, status: ACTIVE |
| /balance | POST | WORKING | 200 OK — balance: 0.00, status: ACTIVE |
| /history | POST | WORKING | 200 OK — empty array (no transactions yet) |
| /topup/initiate | POST | NOT TESTED | Needs Razorpay SDK integration and key_id from team |
| /topup/verify | POST | NOT TESTED | Needs Razorpay SDK integration |
| /pay-booking | POST | NOT TESTED | Needs wallet balance > 0 first (top-up required) |
| /refund | POST | NOT TESTED | Needs a paid booking to refund |

What is needed to complete wallet:

- Razorpay key_id (test or live mode) from wallet team — needed to open Razorpay payment popup

- Once top-up works and balance > 0, pay-booking and refund can be tested

# 2. Profile Update API — BROKEN (HTTP 400)

Endpoint: POST /user?userEmail=<email>&token=<JWT>

Server: api23.savaari.com (B2B API)

Page: Account Settings

Error:

HTTP Status: 400 Bad Request

The endpoint rejects every payload with a 400 error. Agent profile changes cannot be saved.

Request sent:

POST https://api23.savaari.com/user?userEmail=bincy.joseph@savaari.com&token=<JWT>

Content-Type: application/json

Body: {"name":"Bincy Joseph","phone":"9876543210","company":"Test Company"}

Response received:

HTTP 400 — {"status":400,"message":"Bad Request"}

Action needed:

- Is the correct endpoint /user/update-profile instead of /user? The workflow document lists both separately.

- If /user is correct, the backend validation needs to be fixed — it rejects all payloads.

# 3. Country Code API — NOT FOUND (HTTP 404)

Endpoint: GET /country-code?userEmail=<email>&token=<JWT>

Server: api23.savaari.com (B2B API)

Page: Booking Confirmation (country code dropdown for customer phone)

Error:

HTTP Status: 404 Not Found

The endpoint does not exist on api23.savaari.com. Returns a standard 404 page.

Action needed:

- The B2C website uses /userlogin/public/country-code on a different server. Should B2B use a different path?

- Current workaround: App uses a hardcoded country code list with India (+91) as default. Booking flow still works.

# 4. Switching to Beta Servers

Currently connected to PRODUCTION servers for all APIs except wallet (alpha). To switch to beta for safe testing:

## 4.1 Server URLs That Need to Change

| API | Current (Production) | Beta (Required) |
| --- | --- | --- |
| Partner API | api.savaari.com/partner_api/public | api.betasavaari.com/partner_api/public |
| B2B API | api23.savaari.com | api23.betasavaari.com |
| Wallet API | apiext.alphasavaari.com/wallet/public | TBD — where will wallet be on beta? |

## 4.2 What We Need From the Team

| # | Requirement | Status | Details |
| --- | --- | --- | --- |
| 1 | Beta login credentials | NEEDED | Email + password for test agent on api23.betasavaari.com. Production login will not work on beta. |
| 2 | Beta Partner API keys | NEEDED | api_key and app_id for api.betasavaari.com. Production keys may not work on beta. |
| 3 | VPN access | NEEDED | Beta servers require VPN. Need VPN credentials or IP whitelist. |
| 4 | Wallet beta URL | NEEDED | Where will wallet be hosted on beta? Same alpha server or beta equivalent? |
| 5 | Razorpay key_id | NEEDED | Test mode Razorpay key for wallet top-up integration. |
| 6 | Test data on beta | PENDING | Agent account with dummy bookings and wallet balance for end-to-end testing. |

## 4.3 Steps to Switch (Our Side)

Once the above are provided, switching takes 5 minutes:

- Update proxy.conf.json — change target URLs from production to beta

- Update environment.ts — change apiKey and appId to beta values

- Restart dev server

- Login with beta credentials and test

No code changes needed. Only configuration files change.

# 5. Summary of All Blockers

| # | Blocker | Status | Action Needed |
| --- | --- | --- | --- |
| 1 | Razorpay key_id for wallet | NEEDED | Provide test/live Razorpay key for top-up payment flow |
| 2 | Profile update API (400) | BROKEN | Confirm correct endpoint (/user vs /user/update-profile) or fix backend |
| 3 | Country code API (404) | BROKEN | Confirm correct API path for country code list |
| 4 | Beta login credentials | NEEDED | Email + password for beta agent account |
| 5 | Beta API keys | NEEDED | api_key + app_id for beta Partner API |
| 6 | VPN access for beta | NEEDED | VPN credentials or IP whitelist for betasavaari.com |
| 7 | Wallet production URL | PENDING | Confirm where wallet will be hosted when going live |

From our side there are zero blockers. Frontend is 100% built and ready. All items above need action from the backend/infra team.