Savaari B2B Portal

Blockers & Requirements — 13 March 2026

# 1. Wallet API

Server: apiext.alphasavaari.com/wallet/public (alpha server)

Auth: B2B login token (Bearer header)

Agent ID: 983680

## Tested and working:

- /create — 201 Created, wallet_id: 6, balance: 0.00, status: ACTIVE

- /balance — 200 OK, returns current balance

- /history — 200 OK, returns transaction list

## Not yet tested (blocked):

- /topup/initiate — Needs Razorpay key_id to open payment popup

- /topup/verify — Needs Razorpay integration

- /pay-booking — Needs wallet balance > 0 (top-up first)

- /refund — Needs a paid booking to refund

Blocker: Need Razorpay key_id (test mode) from wallet team to proceed.

# 2. Profile Update API — Broken

Endpoint: POST /user?userEmail=<email>&token=<JWT>

Server: api23.savaari.com

Page: Account Settings

What happens:

- Sending any JSON body to POST /user returns HTTP 400 Bad Request

- Tested with: {"name":"Bincy Joseph","phone":"9876543210","company":"Test Company"}

- Response: {"status":400,"message":"Bad Request"}

- Agent profile changes cannot be saved

Question for backend team:

- Is the correct endpoint /user/update-profile instead of /user?

- If /user is correct, the backend validation needs to be fixed

# 3. Country Code API — Not Found

Endpoint: GET /country-code?userEmail=<email>&token=<JWT>

Server: api23.savaari.com

Page: Booking confirmation (country code dropdown)

What happens:

- Returns HTTP 404 — endpoint does not exist on api23.savaari.com

- B2C site uses /userlogin/public/country-code on a different server

Current workaround: Using a hardcoded country code list. Booking flow works fine with +91 default.

# 4. Switching to Beta Servers

Currently all APIs hit PRODUCTION servers (except wallet on alpha). To test safely, we need to switch to beta.

## URLs to change:

- Partner API: api.savaari.com → api.betasavaari.com

- B2B API: api23.savaari.com → api23.betasavaari.com

- Wallet API: alphasavaari.com → TBD (where will wallet be on beta?)

## What we need from the team:

- Beta login credentials (email + password for test agent)

- Beta Partner API keys (api_key and app_id)

- VPN access or IP whitelist (beta servers need VPN)

- Wallet beta URL (where will wallet be hosted on beta?)

- Razorpay test key_id for wallet top-up

- Test data on beta (agent account with dummy bookings)

From our side, switching takes 5 minutes — just config file changes, no code changes.

# 5. All Blockers

- Razorpay key_id — needed for wallet top-up flow

- Profile update API returns 400 — backend needs to fix or clarify endpoint

- Country code API returns 404 — need correct path

- Beta login credentials — production credentials wont work on beta

- Beta API keys — need api_key + app_id for beta

- VPN access — beta servers require VPN

- Wallet production URL — where will wallet be hosted when going live?

Frontend is fully built and ready. All blockers above are backend/infra side.